# NEXUS-2807 — Dry-Run Quality Intelligence Report

Implement API enhancement to support delta load for BDA platform

| Field | Value |
| --- | --- |
| Jira story | https://mercedes-benz.atlassian.net/browse/NEXUS-2807 |
| Implementation repository | MBSE-GHEC/mbse-core-x (mercedes-benz.ghe.com) |
| Run mode | DRY RUN — analyze_only. Read-only Jira/GitHub access. No Jira, Xray, GitHub, PR or GitHub Actions writes. |
| Configuration source | generation-config.json (uiGenerationEnabled=false, apiGenerationEnabled=false, performanceGenerationEnabled=false, xrayAutoImport=false, xrayRepositoryPath=AI_Generated_tests, testManagementTool=XRAY) |
| Governance source | governance-config.json (schemaVersion 1.0.0) |
| Report date | 2026-10-16 |
| Overall readiness | BLOCK — no formal acceptance criteria, baseline scope (R2b) unimplemented, 0% current passing coverage |
| Overall confidence | 0.78 |

# Executive Summary

Story NEXUS-2807 (Done) was implemented in PR #611, merged to develop on 2026-09-15 via merge commit 8446e7217c7e. The feature branch has been deleted, so lineage was recovered via Merge Traceability and Commit Reconstruction.

The PR introduces a new endpoint GET /api/read-only/rm/vvcmodel/project-area/delta-discovery with structural (component/stream) and module-level (Q1–Q5) change detection, plus tag-change support in the existing filter-by-date endpoints.

Implementation Trust: 90/100 — PASS (threshold 85).

Gaps: baseline delta (R2b) not implemented; external-link coverage (R3) and RM-instance consistency (R4) unverified; open defect NEXUS-2955; endpoint not deployed on INT as of 2026-10-08; merge not on master.

Coverage: 0% current passing coverage with execution evidence (threshold 95%); 8 of 10 linked NEXUS Xray tests are Cancelled, 2 are NEW.

Scope exclusion: RAMQM-7420 (tester-created and executed Test issue) is excluded from this analysis per user direction.

# 0. Progressive Disclosure Routing & Context

Files read in order: intent.md → context.md → memory.md → AGENTS.md. Skills loaded: jira-intelligence, github-intelligence, merge-traceability-intelligence, commit-reconstruction-intelligence, implementation-intelligence, coverage-intelligence, xray-intelligence, governance. Not loaded (not required): playwright, performance, adr, test-data, api, reporting.

Agent chain: jira-agent → github-agent → merge-traceability-agent → commit-reconstruction-agent → coverage-agent → xray-agent → governance-agent.

intent:
  type: analyze_story
  confidence: 0.93
  execution_mode: analyze_only
  required_capabilities: [jira-story-processing, requirement-governance, requirement-analysis,
    source-impact-analysis, merge-traceability, commit-reconstruction, coverage-intelligence,
    xray-repository-intelligence, test-reuse-intelligence]
context:
  jira:   { available: available, story: { key: NEXUS-2807 }, related_items: { available: available } }
  github: { available: available, repository: MBSE-GHEC/mbse-core-x,
            pull_request: { available: available, reference: "#611" } }
  repositoryContext:
    branchExists:           { status: available, value: false, references: ["git ls-remote --heads: no *2807* ref"] }
    pullRequestExists:      { status: available, value: true,  references: ["PR #611"] }
    mergeCommitExists:      { status: available, value: true,  references: ["8446e7217c7e"] }
    commitHistoryAvailable: { status: available, value: true,  references: ["0951c8b..f661bc7 (19 commits)"] }
    reconstructionRequired: { status: available, value: true }
  xray: { available: available, references: [NEXUS-2989..NEXUS-2998] }
  existing_automation: { available: unknown }

Scope exclusion

RAMQM-7420 is a manually created tester Test issue (created, executed and results uploaded by the tester). Per user direction it is excluded from this analysis: it is not used as requirement, implementation, coverage, reuse or governance evidence. In future runs this link is not expected, as Devin will create the Xray Test issues.

Tooling limitations

github-mcp-server failed to load; gh CLI was used instead.

GitHub REST API hit its rate limit and then timed out; lineage was recovered via git ls-remote and a blob-less bare clone (%TEMP%\nexus2807-dryrun\mbse-core-x.git).

PR #611 body, reviewers and GitHub Actions check results were therefore not retrieved.

# 1. Requirement Understanding Report

| Attribute | Value |
| --- | --- |
| Key / Type / Status | NEXUS-2807 / Story / Done (resolution: Done) |
| Project | NEXUS — ReX - Integration & Interfaces |
| Created | 2026-07-21 |
| Labels | dependency_specificationcopilot |
| Predecessor | NEXUS-2806 Analyze feasibility to optimize full load (Done) |
| Objective | NEXUS-2792 Improve KPI accuracy for API consumers by enhancing Core-X RM (Done) |
| Sub-tasks | NEXUS-2929 Implementation of full load (Done); NEXUS-2930 Junit tests (Done) |
| Actor | BDA team (consumer of Core-X RM API) |
| Business context | Full load of all DNG project data takes ~4 weeks |
| Outcome | Incremental/delta ingestion of only modified data |

## Requirement Model

The story contains scope items but no formal Acceptance Criteria; the IDs below are derived.

| ID | Requirement | Source |
| --- | --- | --- |
| R1 | Change-detection mechanism in Core-X RM API (timestamps / change logs / versioning) | Scope 1 |
| R2a | Filter by last-modified for Streams | Scope 2 |
| R2b | Filter by last-modified for Baselines | Scope 2 |
| R2c | Filter by last-modified for Modules (module all – gc endpoint) | Scope 2 |
| R3 | Delta load for links data (internal & external) | Scope 3 |
| R4 | Consistent behaviour across all RM instances | Scope 4 |
| O1 | Consumers can request only data modified since a given timestamp | Expected outcome |
| O2 | Ingestion time significantly reduced from ~4 weeks (not measurable as written) | Expected outcome |

## Related Jira Items

| Category | Key | Summary | Status |
| --- | --- | --- | --- |
| Predecessor story | NEXUS-2806 | Analyze feasibility to optimize full load | Done |
| Objective | NEXUS-2792 | Improve KPI accuracy for API consumers by enhancing Core-X RM | Done |
| QA story | RAMQM-7310 | Functional Testing: validate delta-load API changes required for NEXUS-2807 | Done |
| QA story | RAMQM-7311 | Performance Test Execution for NEXUS-2807 + Smoke Test on PROD | Done |
| QA sub-task | RAMQM-7361 | Test data gathering & Scripting for Core-X RM Delta discovery use cases | Done |
| QA sub-task | RAMQM-7378 | Smoke Test on PROD for Core X Delta endpoint & Filter by Date to get Tag details | Done |
| Follow-up stories | NEXUS-3049..3052, NEXUS-3062 | Improve KPIs accuracy for BDA bronze & silver layer (analysis / implementation / testing / prod deployment) | Draft / Ready / In Progress |
| Enhancement (post-merge) | NEXUS-2957 | Tag mismatch (feature branch contains the merge commit) | — |
| Enhancement (post-merge) | NEXUS-2794 | Audit history / include tag change | — |
| Enhancement (post-merge) | NEXUS-2822 | Get all baselines from a stream | — |
| Defect | NEXUS-2955 | Delta Sync API returns changeType ADDED instead of MODIFIED after stream rename (found in RAMQM-7310) | Draft (open) |
| Defect | NEXUS-2951 | Core X RM Module all endpoints - 500 & 504 error | In Analysis |
| Defect | REXKLHCO-3307 | Artifact delta view cannot report deletions (filter-by-date omits deleted artifacts) | Done (consumer side; Core-X limitation persists) |
| Defect | NEXUS-2715 | [MBSE][INT] Core-x rm filter by date API | Draft |
| Defect | NEXUS-2706 | Filter by date - Wrapped Resources and Embedded Artifact not filtered properly | Draft |
| Xray Tests | NEXUS-2989..NEXUS-2998 | 10 atomic tests (see Coverage section) | 8 Cancelled, 2 NEW |
| Confluence | pageId 3154225889 / 3192760738 | PMT 26.3 - S04 Demo (I&I) / S05 Demo (I&I) | Mentioned in |

## Historical Context (Jira comments)

2026-09-10 — Developer unit-testing evidence (screenshots): stream modified, stream archived/deleted, module deleted, module added, links/tags added/removed reflected in changedModuleId[]; tags and links visible in /filter-by-date.

2026-09-15 — Technical DoD achieved; solution demo in S04 review; BDA informed to adapt.

2026-10-08 — Automated test generation listed NEXUS-2989..2998 and a JMeter asset on branch feature/NEXUS-2807-perf-tests (mbse-core-x).

2026-10-08 — INT perf run (10 threads, rm5): module/filter-by-date PASS 200 (~1.4s); delta-discovery FAIL 500 (endpoint not deployed on INT); module/gc/filter-by-date FAIL 500 with empty gcId (should be 400); invalid filterDate PASS 400; invalid timestamp/project area FAIL 500 (expected 400/403).

# 2. Implementation Analysis Report

## Feature Branch Discovery & Merge Traceability

| Item | Value |
| --- | --- |
| Feature branch | Absent — no ref matching *2807* (incl. feature/NEXUS-2807-full-load-implementation and feature/NEXUS-2807-perf-tests) |
| Unrelated/ambiguous branches excluded | bugfix/filter-by-date (eba917fa), feature/filter-by-date-changes (719d9256) — not linked to the story |
| Pull request | #611 'Feature/nexus 2807 full load implementation' — closed, merged 2026-09-15T09:27:23Z |
| Source → target | feature/NEXUS-2807-full-load-implementation → develop |
| Merge commit | 8446e7217c7ec45f1b4af0045a8ca4ed187beb78 (true merge; parents 0951c8bc base, f661bc73 head); merged by Natarajan, Yoganand |
| Commit range | 0951c8b..f661bc7 — 19 commits |
| Diff | 27 files changed, +3264 / −47 |
| Reachability | develop and several later feature branches. NOT on master (01239a20, 2026-09-23). No tags contain the merge. |

## Commits (Commit Reconstruction)

| SHA | Date | Author | Message |
| --- | --- | --- | --- |
| a88ea05d | 2026-09-09 | K. M. Falle | NEXUS-2807 full load delta optimisation changes |
| 59b3bda6 | 2026-09-09 | K. M. Falle | NEXUS-2807 full load delta optimisation junits |
| aea26e6d | 2026-09-09 | K. M. Falle | NEXUS-2807 full load delta optimisation junits |
| 3eee3b7f | 2026-09-09 | K. M. Falle | Fix delta-discovery: correct Component column name and native SQL IN clauses |
| 069fd633 | 2026-09-09 | K. M. Falle | Fix: VVCMODEL.COMPONENT has no CREATED column — component changeType always MODIFIED |
| 9ccaad66 | 2026-09-09 | K. M. Falle | Remove accidentally committed unversioned files |
| b9858ab8 | 2026-09-10 | K. M. Falle | Fix: detect stream structural changes independent of component changes |
| 6ba80157 | 2026-09-10 | K. M. Falle | NEXUS-2807 Add Q5: detect modules added to streams (new binding containers) |
| 1fe23e05 | 2026-09-10 | K. M. Falle | NEXUS-2807 Add missing test coverage for H3-PA and Q5 |
| b9c192c4 | 2026-09-10 | K. M. Falle | NEXUS-2807 Fix SonarQube quality gate issues |
| 4203f64e | 2026-09-10 | K. M. Falle | NEXUS-2807 Reduce duplication in ModuleChangeDetectionRepository |
| b2f3b64f | 2026-09-10 | K. M. Falle | NEXUS-2807 Fix serverTimestamp format and Q4 per-stream deletion |
| 72ac2d6c | 2026-09-10 | K. M. Falle | NEXUS-2807 Fix remaining PR review findings |
| c03d3e81 | 2026-09-10 | K. M. Falle | NEXUS-2807 Optimize Q2/Q3 OR-joins to UNION branches |
| 74c87963 | 2026-09-10 | K. M. Falle | NEXUS-2807 Fix SonarQube findings: UTC timezone + useless eq() |
| d8b74042 | 2026-09-10 | K. M. Falle | NEXUS-2807 Refine comments in DeltaDiscoveryService |
| 6c0e2458 | 2026-09-10 | K. M. Falle | NEXUS-2807 Fix Q4: add MODULE_ITEM_ID IS NOT NULL guard to findDeletedModules |
| 96f4e1b7 | 2026-09-11 | K. M. Falle | NEXUS-2807 Fix stream isolation leak, N+1 queries, and missing prod Kong configs |
| f661bc73 | 2026-09-11 | K. M. Falle | NEXUS-2807 Query analysis pass: performance hardening for Q1-Q5 |
| 8446e721 | 2026-09-15 | Y. Natarajan | Merge pull request #611 from MBSE-GHEC/feature/NEXUS-2807-full-load-implementation |

## Changed Files

| Status | File |
| --- | --- |
| A | ci_cd/helm/kong-gateway/int-aws/kong-ingress-delta-discovery.yaml |
| A | ci_cd/helm/kong-gateway/int-aws/kong-plugin-strip-prefix-delta-discovery.yaml |
| A | ci_cd/helm/kong-gateway/prod-aws/kong-ingress-delta-discovery.yaml |
| A | ci_cd/helm/kong-gateway/prod-aws/kong-plugin-strip-prefix-delta-discovery.yaml |
| A | src/main/java/org/mbag/mbsecorex/controller/rm/vvcmodel/DeltaDiscoveryController.java |
| M | src/main/java/org/mbag/mbsecorex/dto/rm/ArtifactProcessingContext.java |
| A | src/main/java/org/mbag/mbsecorex/dto/rm/vvcmodel/ChangedStreamModulesDto.java |
| A | src/main/java/org/mbag/mbsecorex/dto/rm/vvcmodel/ComponentHierarchyDto.java |
| A | src/main/java/org/mbag/mbsecorex/dto/rm/vvcmodel/DeletedStreamDto.java |
| A | src/main/java/org/mbag/mbsecorex/dto/rm/vvcmodel/DeltaDiscoveryResponseDto.java |
| A | src/main/java/org/mbag/mbsecorex/dto/rm/vvcmodel/StreamHierarchyDto.java |
| M | src/main/java/org/mbag/mbsecorex/entity/rm/vvcmodel/Component.java |
| A | src/main/java/org/mbag/mbsecorex/repository/rm/ModuleChangeDetectionRepository.java |
| M | src/main/java/org/mbag/mbsecorex/repository/rm/dngrepository/DngItemStatesRepository.java |
| M | src/main/java/org/mbag/mbsecorex/repository/rm/vvcmodel/ComponentRepository.java |
| M | src/main/java/org/mbag/mbsecorex/repository/rm/vvcmodel/ConfigurationRepository.java |
| M | src/main/java/org/mbag/mbsecorex/service/ArtifactService.java |
| M | src/main/java/org/mbag/mbsecorex/service/ModuleContentService.java |
| M | src/main/java/org/mbag/mbsecorex/service/TagService.java |
| A | src/main/java/org/mbag/mbsecorex/service/rm/DeltaDiscoveryService.java |
| A | src/test/java/org/mbag/mbsecorex/controller/rm/vvcmodel/DeltaDiscoveryControllerTest.java |
| A | src/test/java/org/mbag/mbsecorex/dto/rm/vvcmodel/DeltaDiscoveryDtoTest.java |
| A | src/test/java/org/mbag/mbsecorex/repository/rm/ModuleChangeDetectionRepositoryTest.java |
| M | src/test/java/org/mbag/mbsecorex/service/ArtifactServiceTest.java |
| M | src/test/java/org/mbag/mbsecorex/service/ModuleContentServiceTest.java |
| M | src/test/java/org/mbag/mbsecorex/service/TagServiceTest.java |
| A | src/test/java/org/mbag/mbsecorex/service/rm/DeltaDiscoveryServiceTest.java |

## Implementation Model

| Area | Files | Evidence-backed finding |
| --- | --- | --- |
| API (new) | DeltaDiscoveryController | GET /api/read-only/rm/vvcmodel/project-area/delta-discovery; params rmInstance, projectAreaItemId (@ValidProjectAreaId), optional sinceTimestamp (yyyy-MM-dd HH:mm:ss). @PreAuthorize hasAccessToProcessArea. Invalid timestamp → IllegalArgumentException → HTTP 400 via GlobalExceptionHandler. |
| Business logic | DeltaDiscoveryService | No timestamp: full active component+stream hierarchy, changedModules=null. With timestamp: H1 changed components, H3-PA changed streams, H2 archived components, H4 archived streams; module detection Q1 content, Q2 links, Q3 tags, Q4 deleted modules, Q5 binding/added modules. serverTimestamp captured in UTC before queries. Stream changeType = ADDED if creationTime >= sinceTimestamp else MODIFIED. |
| Data access | ModuleChangeDetectionRepository, ConfigurationRepository, ComponentRepository, DngItemStatesRepository, Component | Native SQL Q1–Q5 (UNION-optimised), archived/modified finders, batch fetches to avoid N+1. Component has no CREATED column → component changeType always MODIFIED. |
| Response contract | DeltaDiscoveryResponseDto + 4 DTOs | projectAreaItemId, components[], deletedComponentIds[], deletedStreams[], changedModules[] {streamItemId, componentItemId, moduleItemIds[], deletedModuleIds[]}, serverTimestamp. |
| Filter-by-date | ArtifactService, ModuleContentService, TagService, ArtifactProcessingContext | New Condition 5: artifacts with tag additions/removals after filterDate are included; tag-change IDs pre-fetched per module (mirrors existing link-change pre-fetch). Endpoints themselves pre-date this PR. |
| Gateway | Kong ingress + strip-prefix (INT, PROD) | Exact path /corex/dng/v2/api/read-only/rm/vvcmodel/project-area/delta-discovery; plugins oneapi, cors, rate-limiting-common (1000/min), request-transformer-delta-discovery. |
| Unit tests | 4 new + 3 modified JUnit classes (~1,870 lines) | Unit-level coverage exists; NOT executed in this dry run. |

## Implementation Findings

| ID | Finding | Impact |
| --- | --- | --- |
| IF-1 | No baseline delta capability found in PR #611 (R2b). NEXUS-2822 covers baseline listing, not date filtering. | Scope gap on a Done story |
| IF-2 | Stream ADDED vs MODIFIED derived from creationTime >= sinceTimestamp (buildStreamDtos); consistent with open defect NEXUS-2955. Exact root cause unresolved. | Incorrect changeType for renames |
| IF-3 | rmInstance is accepted by the controller but not passed to the service; no interceptor/routing usage found. | R4 unverifiable from code |
| IF-4 | sinceTimestamp parsed via Timestamp.valueOf (JVM default timezone) while serverTimestamp is UTC; no timezone configuration found under src/main. | Potential sync-window shift if JVM TZ ≠ UTC (risk, unconfirmed) |
| IF-5 | Artifact-level deletions within a module are still not reported (REXKLHCO-3307 limitation). Deleted modules (Q4), archived streams/components are reported. | Consumers may miss deleted artifacts |
| IF-6 | Component additions always reported as changeType MODIFIED (commit 069fd633). | Documented limitation; needs product decision |

## Implementation Trust

| Check | Result |
| --- | --- |
| Branch → story mapping | PASS — merge message references feature/NEXUS-2807-full-load-implementation |
| PR → story mapping | PASS — PR title contains NEXUS-2807 |
| Merge commit validity | PASS — two parents, reachable from develop |
| Unrelated commits | PASS — none; 4 commits lack the story key but are on-topic, same author, inside PR range |
| Ambiguous sources | PASS — unlinked filter-by-date branches excluded |
| PR metadata (body/reviewers/checks) | WARNING — not retrieved (API rate limit) |
| Score | PASS — 90 / 100 (threshold 85). Computed manually against governance-config.json; platform-core trust engine not executed. |

# 3. Evidence Correlation Report

| Requirement | Code evidence | Jira / test evidence | Correlation |
| --- | --- | --- | --- |
| R1 | Q1–Q5, H1–H4 in DeltaDiscoveryService / ModuleChangeDetectionRepository @ f661bc7 | Developer screenshots 2026-09-10; DoD comment 2026-09-15 | Strong |
| R2a Streams | H3-PA, H4, StreamHierarchyDto.changeType | NEXUS-2955 open | Strong (with defect) |
| R2b Baselines | None | None | Missing |
| R2c Modules | changedModules from delta-discovery; module/all/gc filter-by-date pre-existing (tag Condition 5 added) | Perf 2026-10-08: module/filter-by-date 200 ~1.4s; module/gc/filter-by-date 500 on empty gcId | Partial |
| R3 Links | Q2 module-level; pre-existing link pre-fetch; tags via Q3 + Condition 5 | Screenshots: links and tags in filter-by-date | Partial — external-link coverage not confirmed from SQL |
| R4 RM instances | rmInstance unused (IF-3) | NEXUS-2997 Cancelled | Unverified |
| O2 Performance | — | NEXUS-2998 Cancelled; INT run: delta-discovery not deployed | Unverified |

Contradictions

RAMQM-7378 (PROD smoke test) is Done, but INT run on 2026-10-08 found delta-discovery not deployed, and the merge commit is not on master.

Jira comment references branch feature/NEXUS-2807-perf-tests in mbse-core-x — the branch does not exist.

# 4. Coverage Analysis Report

## Coverage Matrix

| Requirement | Implemented | Xray tests (status) | Execution evidence | Current coverage |
| --- | --- | --- | --- | --- |
| R1 | Yes | NEXUS-2989, NEXUS-2990 (Cancelled) | None | FAIL |
| R2a | Yes (defect) | NEXUS-2990 (Cancelled) | None | FAIL |
| R2b | No | None | None | FAIL |
| R2c | Partial | NEXUS-2992, NEXUS-2993 (NEW); NEXUS-2991, NEXUS-2994 (Cancelled) | None | FAIL |
| R3 | Partial | NEXUS-2995 (Cancelled) | None | FAIL |
| R4 | Unverified | NEXUS-2997 (Cancelled) | None | FAIL |
| Negative | 400 path present | NEXUS-2996 (Cancelled) | None | FAIL |
| O2 | — | NEXUS-2998 (Cancelled) | Partial / informal | FAIL |

## Existing Xray Inventory

| Key | Summary | Status |
| --- | --- | --- |
| NEXUS-2989 | Delta discovery: first-time sync returns full project-area hierarchy | Cancelled |
| NEXUS-2990 | Delta discovery: incremental sync returns changed modules and structural changes | Cancelled |
| NEXUS-2991 | Module filter-by-date returns only artifacts modified after filterDate (stream context) | Cancelled |
| NEXUS-2992 | Module GC filter-by-date returns delta artifacts in global configuration context | NEW |
| NEXUS-2993 | Module all filter-by-date returns module-level delta for a stream | NEW |
| NEXUS-2994 | Module all GC filter-by-date returns module delta across GC streams | Cancelled |
| NEXUS-2995 | Delta load returns internal and external link changes since filterDate | Cancelled |
| NEXUS-2996 | Delta endpoints reject invalid timestamp format with HTTP 400 | Cancelled |
| NEXUS-2997 | Delta endpoints behave consistently across RM instances (rm2 / rm5) | Cancelled |
| NEXUS-2998 | Performance: delta load reduces ingestion time vs full load baseline | Cancelled |

## Coverage Metrics

| Metric | Observed | Threshold | Result |
| --- | --- | --- | --- |
| Requirement implementation | 3/6 full, 2/6 partial, 1/6 missing | — | — |
| Requirements with any linked test | 6/7 | — | — |
| Current passing coverage (explicit links + execution) | 0% | 95% | FAIL |
| Acceptance-Criteria coverage | 0% (no formal ACs) | 100% | FAIL |
| API coverage (new endpoint) | 0% passing | 95% (auth/critical 100%) | FAIL |

Unmapped changes

Kong rate-limit configuration (rate-limiting-common 1000/min)

Stream isolation fix (96f4e1b7)

Q5 binding / module-added detection

H2 archived-component tracking

serverTimestamp round-trip and boundary behaviour

Historical baseline (not counted as current coverage): PR #611 JUnit suite; RAMQM-7310 Done (no linked Xray execution); INT perf run 2026-10-08.

# 5. Proposed Xray Test Cases (NOT created)

Target folder: AI_Generated_tests/NEXUS-2807 (xrayStoryFolderPattern={storyId}); import format JSON; xrayAutoImport=false. Reuse strategy: reactivate cancelled atomic NEXUS tests where they match, instead of creating duplicates. RAMQM-7420 (tester-created) is excluded from reuse.

| ID | Title | Req | Reuse decision | Priority |
| --- | --- | --- | --- | --- |
| TC-01 | First-time sync returns full hierarchy, changedModules=null, serverTimestamp present | R1, O1 | Reactivate NEXUS-2989 | High |
| TC-02 | No-change delta returns empty arrays; changedModules=[] (not null) | R1 | New | High |
| TC-03 | Artifact content change lists module in changedModules (Q1) | R1, R2c | Reactivate NEXUS-2990 | High |
| TC-04 | Internal link add/remove flags owning module (Q2) | R3 | Reactivate/split NEXUS-2995 | High |
| TC-05 | External link add/remove flags owning module (Q2) | R3 | New | High |
| TC-06 | Tag change flags module (Q3) and filter-by-date returns the tagged artifact (Condition 5) | R3 | New | Medium |
| TC-07 | Module removed from stream appears in deletedModuleIds (Q4) | R2c | New | High |
| TC-08 | Module added to stream detected (Q5) | R2c | New | High |
| TC-09 | Stream rename returns changeType=MODIFIED (expected to fail until NEXUS-2955 fixed) | R2a | New | High |
| TC-10 | New stream → ADDED; archived stream appears in deletedStreams with componentItemId | R2a | New | High |
| TC-11 | Archived component in deletedComponentIds; new component → MODIFIED (documented limitation) | R1 | New (needs product decision) | Medium |
| TC-12 | Stream isolation: change in stream A does not list module under stream B | R1 | New (fix 96f4e1b7) | High |
| TC-13 | serverTimestamp round-trips as sinceTimestamp; change exactly at boundary included (>=) | R1 | New (IF-4) | High |
| TC-14 | ISO / malformed sinceTimestamp returns HTTP 400 | Negative | Reactivate NEXUS-2996 | High |
| TC-15 | No token → 401; no project-area access → 403; invalid project-area ID → 400 | Security | New | Critical |
| TC-16 | module/filter-by-date returns only artifacts changed after filterDate, incl. links and tags | R2c, R3 | Reactivate NEXUS-2991 | High |
| TC-17 | module/gc/filter-by-date with empty gcId returns 400 (currently 500) | Negative | Reuse NEXUS-2992 + negative | Medium |
| TC-18 | module/all/gc/filter-by-date returns only changed modules across GC | R2c | Reuse NEXUS-2993 / NEXUS-2994 | Medium |
| TC-19 | Identical results across RM instances (rm2/rm3 vs rm5) | R4 | Reactivate NEXUS-2997 | High |
| TC-20 | Rate limit: >1000 req/min to delta-discovery returns 429 (INT only) | Non-functional | New | Low |
| TC-21 | Baseline delta filtering | R2b | BLOCKED — no implementation (G-02) | — |
| TC-22 | Delta vs full-load timing on INT within performance guardrails | O2 | Reactivate NEXUS-2998 | Medium |

# 6. Proposed Automation Plan (NOT generated)

| Aspect | Plan |
| --- | --- |
| Gating | BLOCKED by configuration: apiGenerationEnabled=false and performanceGenerationEnabled=false. No scripts will be generated until enabled. |
| Framework | api-framework with HttpClient; templates/automation/api-test.ts.template |
| Proposed files | nexus-2807-delta-discovery.spec.ts, nexus-2807-filter-by-date.spec.ts, nexus-2807-auth-negative.spec.ts (match automationGuardrails.namingPattern) |
| Traceability | Each test tagged @NEXUS-2807 plus TC ID / Xray key (requireTestTraceability) |
| Test data | Synthetic data only; SEED Test Environment project area on INT. TC-03..TC-12 need a governed DNG mutation fixture — remain manual until available. |
| Secrets | OAuth client credentials from approved secret store only (hardcoded-credential rule) |
| Execution gating | Opt-in via RUN_API_TESTS; INT only; PROD excluded |
| Reuse first | Map mbse-core-x JUnit suite as unit-level evidence, not API coverage |
| Performance (TC-22) | Within performanceGuardrails: ≤25 users, ≤120 s, ≤10 req/s, 1 parallel execution, allowed envs DEV/QA/INT/SIT |
| Execution order | TC-15 → TC-14 → TC-01/TC-02 smoke; DNG-mutating scenarios after fixture exists |

# 7. Governance Findings

| ID | Severity | Finding | Rule |
| --- | --- | --- | --- |
| G-01 | BLOCK | No formal Acceptance Criteria (0 vs minimum 1); outcome O2 not measurable | requirementGuardrails.minimumAcceptanceCriteria |
| G-02 | BLOCK | R2b (baselines) in scope but not implemented while story is Done | blockMissingDependencies; minimumCriticalRequirementCoveragePercent 100 |
| G-03 | BLOCK | Current passing coverage 0% vs 95%; AC coverage 0% vs 100% | qualityGates |
| G-04 | WARNING | Open defect NEXUS-2955 on a Done story; empty-gcId 500 observed but no defect raised | Defect traceability |
| G-05 | WARNING | Inverted link direction: NEXUS-2807 recorded as 'tests' NEXUS-2989..2998; 8/10 tests Cancelled | Xray traceability; blockDuplicateTests |
| G-06 | WARNING | Release lineage unverified: merge on develop only (not master, no tag); INT not deployed; PROD smoke test marked Done | Evidence consistency |
| G-07 | WARNING | IF-3 (rmInstance unused) and IF-4 (timezone mismatch) unresolved | hallucinationGuardrails — reported as unresolved, not asserted |
| G-08 | INFO | Perf asset branch cited in Jira does not exist | blockUnknownReferences |
| G-09 | INFO | Implementation Trust 90 — PASS (manual computation) | implementationTrust.minimumScore 85 |
| G-10 | INFO | Privacy: no secrets or personal data copied into the report | privacyGuardrails |

Not executed in this dry run: npm run build, npm run test:*, enterprise quality-gate engine, platform-core implementation-trust engine, mbse-core-x JUnit suite. All PASS/BLOCK decisions above are manual evaluations of observed evidence against governance-config.json.

# 8. Confidence Score

| Dimension | Score | Rationale |
| --- | --- | --- |
| Requirement understanding | 0.72 | Clear scope but no ACs; baseline scope ambiguous; below 0.80 minimum |
| Implementation lineage | 0.92 | Exact PR, merge commit and commit range recovered; PR API metadata missing |
| Evidence correlation | 0.75 | Strong for R1/R2a; deployment evidence contradictory; R3/R4 unverified |
| Coverage assessment | 0.85 | Complete Xray inventory; Xray execution history not directly accessible |
| Overall | 0.78 | Readiness: BLOCK (G-01, G-02, G-03) |

## Recommended Next Actions (require human decision)

Add formal Acceptance Criteria to NEXUS-2807 and decide whether baseline delta (R2b) is delivered or formally descoped to a follow-up story.

Correct Xray link directions and decide which Cancelled tests to reactivate.

Confirm the deployed mbse-core-x revision on INT and PROD.

Triage NEXUS-2955 and raise a defect for the empty-gcId HTTP 500 if confirmed.

Enable apiGenerationEnabled in generation-config.json only when automation generation is desired.

# 9. Required Actions to Reach Confidence ≥ 0.90

How the current score was derived: the four dimension scores have an equal-weighted mean of 0.81; this was reduced to 0.78 because three BLOCK findings (G-01, G-02, G-03) are open. The framework does not define an overall-confidence formula today (see F-01), so this is an evaluator judgement. Target: every dimension ≥ 0.90 and zero open BLOCK findings.

## 9.1 Score Projection

| Dimension | Current | Target | Main drivers to close the gap |
| --- | --- | --- | --- |
| Requirement understanding | 0.72 | 0.92 | Formal ACs, baseline decision, measurable O2, explicit timestamp/timezone/deletion semantics (J-01..J-08) |
| Implementation lineage | 0.92 | 0.97 | PR metadata and CI checks, Jira Development link, release lineage to master/tag (G-H-01, G-H-02, G-H-08) |
| Evidence correlation | 0.75 | 0.92 | Deployed SHA on INT/PROD, live API exploration, code evidence for R3/R4, defect triage (G-H-03..G-H-05, D-01..D-04) |
| Coverage assessment | 0.85 | 0.93 | Devin-created Xray tests with execution results, JUnit/JaCoCo reports (D-05, D-06, G-H-06) |
| Overall | 0.78 | ≥ 0.93 | All dimensions ≥ 0.90 and G-01/G-02/G-03 closed |

## 9.2 Jira — Missing in the User Story (NEXUS-2807)

| ID | Missing item | What to add | Closes | Must-have for 0.90 |
| --- | --- | --- | --- | --- |
| J-01 | Formal Acceptance Criteria | Numbered Given/When/Then ACs (AC-01..AC-n), one or more per scope item R1–R4 and per endpoint | G-01, G-03 | Yes |
| J-02 | Baseline scope decision | Either AC + implementation for baseline delta (R2b), or formal descope with a linked follow-up story | G-02 | Yes |
| J-03 | Measurable outcome | Replace 'significantly reduced' with a target, e.g. delta sync per project area < X min, total ingestion < Y days, baseline of the 4-week full load | O2 | Yes |
| J-04 | Timestamp contract | State format (yyyy-MM-dd HH:mm:ss), timezone (UTC), inclusive boundary (>=), and that serverTimestamp is the next sinceTimestamp | IF-4 | Yes |
| J-05 | Link scope definition | Which link types count as internal vs external (same PA, cross-PA, OSLC/cross-server) and expected detection behaviour | R3 | Yes |
| J-06 | RM instance list | Explicit list of RM instances (e.g. rm2, rm3, rm5) and the consistency criterion | R4, IF-3 | Yes |
| J-07 | Deletion semantics | Whether artifact-level deletions are in scope (REXKLHCO-3307) and expected changeType for new components (always MODIFIED today) | IF-5, IF-6 | Recommended |
| J-08 | Error and non-functional contract | Expected 400/401/403/429 cases, rate limits (1000/min, 100/min, 5/min), response-time expectation | TC-14, TC-15, TC-17, TC-20 | Recommended |
| J-09 | Development link | Link PR #611 / merge commit 8446e72 in the Jira Development panel; set Fix Version / release | Lineage | Recommended |
| J-10 | Design references | Link ADR-001-v2 (referenced in code) and the NEXUS-2806 feasibility report | Evidence | Recommended |
| J-11 | Defect hygiene | Triage NEXUS-2955 (link to story, set target fix); raise defect for module/gc/filter-by-date empty gcId → 500 | G-04 | Yes |
| J-12 | Xray link direction | Change NEXUS-2989..2998 links to 'is tested by'; decide reactivate vs delete for Cancelled tests | G-05 | Yes |

## 9.3 GitHub / Code — Missing in mbse-core-x

| ID | Missing item | What is needed | Closes | Must-have for 0.90 |
| --- | --- | --- | --- | --- |
| G-H-01 | PR #611 metadata | PR description, reviewers/approvals, review comments, CI check results (build, SonarQube, JUnit). Blocked by GitHub MCP failure and API rate limit in this run. | Lineage | Yes |
| G-H-02 | Release lineage | Merge of develop → master and/or a release tag containing 8446e72; or documented deploy-from-develop process | G-06 | Yes |
| G-H-03 | Baseline delta implementation | Code for baseline filtering by modified date (or a follow-up PR if descoped) | G-02, R2b | Yes (or descope) |
| G-H-04 | RM-instance routing evidence | Where rmInstance selects the datasource (interceptor/AbstractRoutingDataSource), or pass rmInstance into DeltaDiscoveryService | IF-3, R4 | Yes |
| G-H-05 | Timezone configuration | Explicit JVM/Hibernate timezone (e.g. hibernate.jdbc.time_zone=UTC, TZ in Helm values) or parse sinceTimestamp as UTC in the controller | IF-4 | Yes |
| G-H-06 | Test execution reports | Surefire/JaCoCo results for DeltaDiscovery* and ModuleChangeDetectionRepositoryTest from CI | Coverage | Yes |
| G-H-07 | External-link evidence | Review/document that Q2 (findModulesWithLinkChanges) includes external/OSLC links | R3 | Yes |
| G-H-08 | Commit traceability | Story key in every commit message (4 commits lack NEXUS-2807) | Trust score | Recommended |
| G-H-09 | Defect fixes | Fix for NEXUS-2955 (stream rename changeType) and @NotBlank validation on gcId | G-04 | Recommended |
| G-H-10 | API contract | Committed or retrievable OpenAPI spec (/v3/api-docs) for delta-discovery and filter-by-date endpoints | Contract coverage | Recommended |
| G-H-11 | Performance asset | The JMeter plan in a branch that exists (feature/NEXUS-2807-perf-tests is missing) | G-08, O2 | Recommended |

## 9.4 Other Data Sources — Missing Evidence

| ID | Source | Missing data | Closes | Must-have for 0.90 |
| --- | --- | --- | --- | --- |
| D-01 | Deployment (Helm/Argo, Spring actuator /info) | Deployed commit SHA / image tag on INT and PROD | G-06 | Yes |
| D-02 | INT environment | Approved INT base URL, OAuth client-credentials in the secret store, live API exploration (workflow stage 3) | Evidence correlation | Yes |
| D-03 | Test data | Synthetic SEED project area, stream, module, component and GC IDs for rm5 and a second RM instance | R4, TC-03..TC-12 | Yes |
| D-04 | Jira attachments | Unit-test screenshots in comments are blob URLs and not readable; attach as files or export results as text | Evidence | Recommended |
| D-05 | Xray executions | Test Execution issues and run status for Devin-created tests linked to NEXUS-2807 (RAMQM-7420 excluded) | G-03 | Yes |
| D-06 | Xray repository | Folder AI_Generated_tests/NEXUS-2807 populated with Devin-created tests (provenance label) | Coverage | Yes |
| D-07 | Performance baseline | Measured full-load duration breakdown and delta-sync duration per project area from BDA | O2 | Yes |
| D-08 | Confluence | ADR-001-v2 and S04/S05 demo content linked/readable | Requirement understanding | Recommended |
| D-09 | Consumer confirmation | BDA acceptance that the response contract meets their ingestion needs | Requirement understanding | Recommended |

## 9.5 Framework-Level Changes (MBSE-AIWithDevin)

| ID | Area | Observed in framework | Proposed change | Priority |
| --- | --- | --- | --- | --- |
| F-01 | Confidence scoring | No engine in platform-core combines dimension scores into an overall confidence; the 0.78 was manual | Add a deterministic confidence aggregator (weights + blocker penalties) and qualityGates.minimumOverallConfidence (0.90) in governance-config.json with schema support | High |
| F-02 | Implementation trust | implementation-trust.schema.json exists, but no function computes the score (lineage.ts only has discoverImplementationSources and buildImplementationReconstructionModel) | Implement buildImplementationTrustReport() that evaluates the schema's check categories against governance-config implementationTrust thresholds | High |
| F-03 | Generation config | repositoryName = MBSE-AIWithDevin (the framework itself); jiraProjectKey and testRepositoryPath are empty; no field for the implementation repository | Add implementationRepositories (host, owner/repo, default branch, release branch) and fill jiraProjectKey; validate in generation-config.schema.json | High |
| F-04 | GitHub access | github-mcp-server (https://api.mercedes-benz.ghe.com/mcp) failed to load; gh REST hit rate limit | Verify the GHE MCP endpoint/auth; add a documented git-native fallback (ls-remote, partial clone, refs/pull/*) and response caching in github-intelligence | High |
| F-05 | Requirement-to-code mapping | requirements/engine.ts computes confidence by keyword overlap (matchedTerms / terms) | Add structural extractors for Java/Spring (@GetMapping paths, DTO fields, repository queries) and OpenAPI-based mapping so evidence is not name-based | High |
| F-06 | Xray provenance | No way to distinguish tester-created from Devin-created tests (RAMQM-7420 case) | Add a provenance filter (label e.g. ai-generated / creator / folder AI_Generated_tests) to test-reuse and coverage intelligence; exclude non-provenance tests by config | High |
| F-07 | Xray execution data | Atlassian MCP returns Jira issues but not Xray run status | Add an Xray API (GraphQL/REST) read integration for Test Execution and Test Run results feeding coverage-intelligence | High |
| F-08 | API environments | api-framework/src/environments/config.ts has test/staging/production/dev; no INT/QA/SIT; production has a hardcoded default URL | Add INT/QA/SIT entries using env-variable base URLs only, remove production defaults (aligns with blockProduction), add OAuth client-credentials token provider | Medium |
| F-09 | Deployment evidence | No source for 'what is deployed where' | Extend environment-intelligence to record deployed SHA (actuator /info or Helm/Argo) and correlate with merge commit | Medium |
| F-10 | Jira link-direction check | Inverted 'tests' links went undetected until manual review | Add a traceability rule that validates link type and direction between Story and Test issues | Medium |
| F-11 | Jira attachments | Comment screenshots (blob URLs) cannot be used as evidence | Retrieve attachments via Jira API or require textual result exports in the evidence model | Low |
| F-12 | Supply-chain hygiene | mcp_config.json runs @playwright/mcp@latest (floating version) | Pin a vetted version (published at least 7 days earlier) | Low |

## 9.6 Minimum Set to Reach ≥ 0.90

Jira: J-01, J-02, J-03, J-04, J-05, J-06, J-11, J-12.

GitHub/code: G-H-01, G-H-02, G-H-04, G-H-05, G-H-06, G-H-07, plus G-H-03 unless baseline is descoped.

Other data: D-01, D-02, D-03, D-05, D-06, D-07.

Framework: F-01, F-02, F-03, F-04, F-06, F-07 (so the score is computed deterministically and the required evidence is retrievable).

# Appendix — Evidence Sources

Jira (Atlassian MCP, read-only): NEXUS-2807, NEXUS-2806, NEXUS-2955, related JQL searches. RAMQM-7420 excluded (tester-created Test issue).

Git: git ls-remote --heads https://mercedes-benz.ghe.com/MBSE-GHEC/mbse-core-x; blob-less bare clone; refs/pull/611/head.

GitHub search API: PR #611 discovery (before rate limit).

Code inspected at f661bc73: DeltaDiscoveryController, DeltaDiscoveryService, DeltaDiscoveryResponseDto, Kong ingress (INT/PROD), diffs of ArtifactService, ModuleContentService, TagService, DngItemStatesRepository, ArtifactProcessingContext; GlobalExceptionHandler on develop.